Appendix 1a: Completed/ In progress/ Paused

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project | LIF Programme  | LIF Area | Description | LIF Allocated | Status |
| Island Garden Café and Public Toilets | 1 | 4 | Construction of new build single storey café with public toilet access to replace the existing café on site. | £250,000 | Complete |
| Island Garden Café and Public Toilets | 3 - Capital Programme | 4 | Additional Funding  | £100,000 | Complete |
| Youth Provision Investment Programme  | 3 - Capital Programme | 3, 4 | Following a review of youth provision, a programme of upgrade works required to the buildings which are continuing to be used to deliver youth services has been established.  | £1,050,000 | In progress |
| Development Co-ordination Pilot Programme | 3 | 1, 3, 4 | ‘Quick Win’ initiatives for the purposes of mitigating the cumulative impacts of construction.  | £188,000 | In progress |
| Development Co-ordination Programme | 2 | 3 £150k,4 £100k | Development of a function to coordinate construction, mitigating impacts on local people and maximising benefits | £250,000 | In progress |
| Living Greening Walls (Street Greening Programme) £400k | 2 | 3 | Installation of living green walls at Cyril Jackson Primary School (Limehouse) | £50,000 | Complete |
| Living Greening Walls (Street Greening Programme) £400k | 2 | 3 | Living Green Walls at the Old Palace Primary School (Bromley by Bow) | £33,000 | Complete |
| Living Greening Walls (Street Greening Programme) £400k | 2 | 3 | Living Green Walls at Bygrove Primary School  | £15,000 | Complete |
| Living Greening Walls (Street Greening Programme) £400k | 2 | 3 | Aberfeldy Parklet | £100,000 | Paused |
| Contingency | 3 | 1, 3, 4 | Contingency | £300,000 | In progress |
| Infrastructure Delivery Coordination Pilots Programme | 1 | 4 | Delivery of a pilot programme to develop new and innovative ways that utilities and local infrastructure can be better planned, coordinated, and delivered | £620,000 | In progress |
| Infrastructure Programming Team (LIF Pro 1) | 1 | 1, 2, 3, 4 | Development of a function to coordinate construction, mitigating impacts on local people and maximising benefits | £180,000 | Complete |
| Infrastructure Programming Team (LIF Pro 2) | 2 | 1, 2, 3, 4 | Development of a function to coordinate construction, mitigating impacts on local people and maximising benefits | £150,000 | Complete |
| Infrastructure Programming Team (LIF Pro 3) | 3 | 1, 2, 3, 4 | Development of a function to coordinate construction, mitigating impacts on local people and maximising benefits | £130,000 | Complete |
| Aston Street/ White horse Road Open Space | 1 | 1 | Improvements to the park space as a stand-alone project, outside the programme relating to play and ASB (Anti-Social Behaviour), subject to community consultation | £80,000 | Complete |
| Bethnal Green Garden  | 3 | 1 | Resurfacing of MUGA  | £100,000 | Complete |
| Improvements to Alton Green Open Space | 2 | 3 | Feasibility for redevelopment / improvements to existing green space | £50,000 | Complete |
| Improvements to St James Gardens  | 2 | 3 | Improved facilities including play equipment | £200,000 | Complete |
| Inclusive Playgrounds | 3 - Capital Programme | 1, 4 | Whitehorse Adventure playground / McDougall Gardens | £250,000 | Multi - Complete / In progress |
| Meath Gardens - Renovation of Pillars  | 3 | 1 | Renovation of pillars at entrance of Meath Gardens to address health and safety concerns | £30,000 | Complete |
| Millwall Park\* | 3 | 4 | Refurbishment of changing rooms. To be delivered as part of existing wider park improvements scheme.  | £100,000 | Complete |
| Mudchute Farm Improvements | 2 | 4 | To include the provision of disability access  | £150,000 | Complete |
| Mudchute Farm Improvements | 3 | 4 | Re-surfacing of path and upgrades to additional paths and including other public realm improvements. To be delivered as part of existing wider farm improvements scheme. | £250,000 | Complete |
| Pennyfields Park Improvements | 2 | 3 | Feasibility for the redevelopment/improvements to existing park  | £25,000 | Complete |
| Quality Parks  | 3 - Capital Programme | 4, 1 | Island Gardens Path Resurfacing/Masthouse Terrace Feasibility/Whitehorse Open Space & Aston Street | £125,000 | Multi - Complete / In progress |
| Ravenscroft Park\* | 3 | 1 | Refurbishment of playground, landscaping including installation of bins and some benches. | £120,000 | Complete |
| Ropemakers Field - Improvements to Cycling Routes | 3 | 3 | Feasibility for improvements to cycle routes  | £25,000 | In progress |
| Shadwell Basin Improvements  | 2 | 1 | Feasibility and Concept design work relating to improvements to Shadwell Basin  | £50,000 | Complete |
| Spitalfields City Farm Improvements\* | 3 | 1 | Improvements to farm access, toilets and integration between farm and Allen Gardens. To include addressing Health & Safety issues within the farm. | £300,000 | In progress |
| St Georges Garden  | 3 | 1 | Improvements to playground and installation of benches and bins  | £120,000 | In progress |
| Stepney City Farm | 2 | 1 | Improvements to public realm and upgrades to farmer's market | £190,000 | Paused |
| Stepney Green Gardens   | 3 | 1 | Installation of benches/seating  | £30,000 | In progress |
| Water Fountains | 2 | 3 | Installation of water fountain in Ropemakers Field and other sites TBC | £70,000 | In progress |
| Water Fountains  | 2 | 1 | Installation of water fountains in Bethnal Green | £75,000 | In progress |
| Pennyfields - Cycle Permeability  | 3 | 3 | Delivery of small-scale cycle permeability improvement scheme to improve access to the forthcoming Future Cycle Route 5 | £15,000 | Paused |
| East of Borough Area Action Plan (Poplar Leaside Enabling Delivery Programme) | 1 | 3 | Delivery of a number of evidence studies for the East of the Borough Area Action Plan. | £390,000 | Complete |
| Poplar Leaside Enabling Delivery Programme - Underspend | 1 | 3 | Remaining balance from the original £519k allocated budget. | £129,000 | Complete |
| Central Area Good Growth  | 1 | 3 | Delivery of Design Guidance SPD (Supplementary Planning Document) for the Central Area of the Borough | £105,000 | Complete |
| High Density Guidance | 1 | 3, 4 | Delivery of High-Density Guidance for high density developments | £40,000 | Complete |
| South Poplar Master Plan | 1 | 3 | Delivery of supplementary planning document for the development of land within the South Poplar area of the borough.  | £170,000 | Complete |
| Poplar High Street Public Realm Improvements | 2 | 3 | Poplar High Street Public Realm/Bus service improvements (LIF financing public realm improvements) | £220,000 | Paused |
| Smart Bins | 1 - Capital Programme | 1, 2 | Delivery of 48 smart bins as an addition/replacement of street bins across LIF Areas 1 & 2.  | £243,000 | In progress |
| Warning Signs on Dog Fouling Programme  | 2 | 4 | Warning signs around the LIF Area 4  | £15,000 | In progress |
| Recycling and Litter Improvement Programme | 2 | 1 £100k,3 £150k,4 £100k | Details to be agreed with the LIF WG | £350,000 | In progress |
| Recycling and Waste Bins (Birbeck Street, Kay Street and Elsa Street) | 3 | 1 | i. Feasibility work to assess recycling storage locations in LIF 1, including Kay Street, Elsa Street and Birkbeck Street.ii. Sourcing recycling bins for LIF 1, including Kay Street, Elsa Street and Birkbeck Street.iii. Activate a THH (Tower Hamets Homes) asset for a community food waste projectiv. Carry out consultation activities for the food waste pilot involving residents, businesses, market traders, place stakeholders, landowners, council organisation and schools; v. Pilot e-cargo collectionvi. Use data collected to inform future waste planning and strategies for food waste collection and composting | £250,000 | In progress |
| Public Safety Improvement Programme (LIF 2) | 2 | 3 £250k, 4 £150k | Increasing Public Safety & Community Confidence | £400,000 | Complete |
| Public Safety Improvement Programme (LIF 3) | 3 | 1 £300k,3 £300k,4 £200k | Increasing Public Safety & Community Confidence | £800,000 | In progress |
| Isle of Dogs & South Poplar Enabling Delivery Programme | 1 | 3, 4 | Programme enabling coordinated delivery of growth in Isle of Dogs (IOD) & South Poplar (SP) composed of three packages: governance, open space, connections & placemaking. | £519,000 | Complete |
| Millwall Arches - (Underneath the Arches) - Concept Design  | 1 | 4 | Delivery of a feasibility study for a number of the railway arches at the edge of Millwall Park | £50,000 | Complete |
| Millwall Outer Dock Slipway – Options Appraisal | 1 | 4 | Preparation of an Options Appraisal for Millwall Outer Dock Slipway  | £80,000 | Complete |
| Regeneration Team Enabling Delivery Programme | 2 | 1, 3, 4 | To support the work of the Regeneration Led Enabling Delivery Programme | £370,000 | Complete |
| Regeneration Team Led Enabling Delivery Programme PID (Project Initiation Document)  | 3 | 1, 3, 4 | To support the work of the Regeneration Led Enabling Delivery Programme | £375,000 | Complete |
| Thames Path Feasibility Study | 1 | 1, 3, 4 | Feasibility & concept design work for Thames Path National Trail, with end goal to provide free access along its entire length within the borough as close to the river as possible, and the promotion of culture opportunities.  | £100,000 | Complete |
| Thames Path Programme LIF 2 | 2 | 1 £125k3 £250k,4 £125k | Improvements to the Thames Path, river accessibility and quality | £500,000 | Complete |
| Isle of Dogs & South Poplar Enabling Delivery Programme - Underspend | 1 | 3, 4 | Remaining balance from the original £1m allocated budget. | £311,000 | Complete |
| EV (Electric Vehicle) Charging Points | 3 - Capital Programme | 1, 3, 4 | Commercial Road Car Pound, Toby Lane +Public use charging points | £975,000 | In progress |
| Secure Cycle Parking | 1 | 1, 1, 2, 2 | Delivery of secure cycle parking facilities for Nestor House, Old Bethnal Green Road, and Coborn Road/Roman Road area, E3 | £120,000 | Complete |
| Youth Bicycle Schemes | 1 | 1, 2, 3, 4 |  Delivery of projects in several locations in the borough that will engage youths identified as being at risk of committing cycle related crime or anti-social behaviour in a cycle maintenance ‘build-a-bike’ programme using 2nd hand bikes. | £50,000 | Complete |
| Total |  |  |  | **£12,333,000** |  |

**Appendix 1b: Cancelled**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Project** | **LIF Programme**  | **LIF Area** | **Description** | **LIF Allocated** | **Status** |
| Barkantine Shops and Area Improvements | 2 | 4 | Improvements to shop fronts and associated public realm | £245,000.00 | Cancelled |
| Enterprise Hub Feasibility | 3 | 4 | Feasibility to consider the viability of delivering an Enterprise Hub in the Isle of Dogs | £25,000.00 | Cancelled |
| Living Greening Walls (Street Greening Programme £400k) | 2 | 1, 4 | Remaining Funding not covered by the above projects | £200,000.00 | Cancelled |
| Noise Mapping  | 1 | 3, 4 | Delivery of a noise mapping product, annual updates. | £75,000.00 | Cancelled |
| Redevelopment of Roman Road / St Stephen Road Car Park | 1 | 2 | Redevelopment of Roman Road / St Stephen Road Car Park | £14,500.00 | Cancelled |
| Roman Road West Town Centre Regeneration | 1 - Capital Programme | 2 | Roman Road West Town Centre Regeneration | £209,250.00 | Cancelled |
| Whitechapel Market Improvements\* | 3 | 1 | Improvements to the market and public realm  | £230,000.00 | Cancelled |
| Community Centre Enhancement / Refurbishment Programme (LIF 2) | 2 | 1 £250k,3 £500k,4 £250k | Grant programme to support LIF project delivery by local community organisations  | £1,000,000.00 | Cancelled |
| Community Centre Enhancement / Refurbishment Programme (LIF 3) | 3 |   | Grant programme to support LIF project delivery by local community organisations  | £600,000.00 | Cancelled |
| Reserve money held back, pending feasibility. | 3 | 3 | Reserve money held back, pending feasibility. | £1,439,834.00 | Cancelled |
| Small Works Programme | 3 | 1 £150k,3 £200k,4 £150k | To support urgent interventions  | £500,000.00 | Cancelled |
| Unallocated in Capital Programme | 3 - Capital Programme | 3, 4 | Unallocated in Capital Programme | £481,344.00 | Cancelled |
| Bartlett Park Adventure Playground  | 3 - Capital Programme | 3 | Design and costs complete, was omitted from main refurb of Bartlett Park. Could benefit from some of this if all not available. | £800,000.00 | Cancelled |
| Inclusive Playgrounds | 3 - Capital Programme | 1 | Swedenborg Gardens Playground | £110,000.00 | Cancelled |
| Jollies Green Playground Improvements | 3 | 3 | Re- surfacing for playground and gym, including installation of additional bins and benches  | £50,000.00 | Cancelled |
| Millwall Park (Ropewalk) \* | 3 | 4 | Feasibility for improvements to the walkway  | £25,000.00 | Cancelled |
| Museum Garden Improvements  | 2 | 1 | Various improvements, such as drainage, fencing, public paths and bicycle parking  | £190,000.00 | Cancelled |
| Quality Parks  | 3 - Capital Programme | 4 | Masthouse Terrace Feasibility | £50,000.00 | Cancelled |
| Sidney Square | 1 | 1 | Improvements to Sidney Square Open Space | £250,000.00 | Cancelled |
| Sports in Parks  | 3 - Capital Programme | 1 | Stepney Green 5 a side/ Swedenborg Gardens Gym | £240,000.00 | Cancelled |
| Swedenborg Gardens Entrances\* | 3 | 1 | Improvements to access and amenity | £100,000.00 | Cancelled |
| Wapping Green  | 3 | 1 | Accessible entrance and seating  | £50,000.00 | Cancelled |
| Weaver's Fields\* | 3 | 1 | Improvements to park entrances | £100,000.00 | Cancelled |
| Communities Driving Change | 1 - Capital Programme | 1 £50k,3 £150k,4 £110k | Communities Driving Change | £310,000.00 | Cancelled |
| Flat Recycling Package | 3 - Capital Programme | 1, 3, 4 | To improve access to recycling and waste infrastructure for residents living in existing purpose-built flats.  | £1,025,316.00 | Cancelled |
| Limehouse Public Realm Improvements | 2 | 3 | Various enhancements to improve general outlook of the area -Salmon Lane/Commercial Road pedestrian and cycle crossing safety improvements  | £220,000.00 | Cancelled |
| Public Realm Improvements Mile End Station | 1 | 2 | Public realm improvements (street cleaning) | £100,000.00 | Cancelled |
| Bethnal Green Town Centre & Public Realm Improvements  | 3 | 1 | Progress phase 1 of Bethnal Green Regen programme with roll out of quality stalls for traders, piloting food waste collection & recycling for businesses and welcome sign on the bridge by entrance to the town centre. | £400,000.00 | Cancelled |
| Castalia Square Public Realm Improvement | 3 | 4 | Public realm improvements - to include tree planting and/or greening and markets stalls.  | £300,000.00 | Cancelled |
| Food Recycling Bins | 3 | 2 | Sustainability & food waste recycling improvements for Roman Road Market  | £87,560.00 | Cancelled |
| Watney Market Improvements | 1 - Capital Programme | 1 | To modernise, secure and improve the existing Watney Market stall, storage, and waste provisions, including Watney Trader Toilets | £175,000.00 | Cancelled |
| Spitalfields Town Centre Public Realm Improvements  | 2 | 1 | To include street cleaning and provision of bins - Fournier Street, Wilkes Street & Commercial Street | £100,000.00 | Cancelled |
| Whitechapel High Street Public Realm Improvements | 2 | 1 | To include street cleaning and removal of graffiti - Whitechapel Road/Aldgate Station | £100,000.00 | Cancelled |
| Community Gardens Programme | 2 | 1 £100k,2 £37.5k,3 £200k,4 £100k | Grant programme for local groups to delivery of food growing allotments and others forms of green community infrastructure | £437,500.00 | Cancelled |
| Frank Dobson Square  | 3 | 1 | Improvements to the public square to tackle ASB, including landscaping.  | £250,000.00 | Cancelled |
| Reserved Funding to deliver Millwall Slipway Park | 1 | 4 | Reserved Funding to deliver Millwall Slipway Park | £1,779,579.46 | Cancelled |
| Thames Path Programme LIF 3 | 3 | 1, 3, 4 | Improvements to the Thames Path, river accessibility and quality | £500,000.00 | Cancelled |
| Brabazon Street Improvements | 3 | 3 | Improvements to address pedestrian safety concerns. To be delivered through the School Streets Programme  | £100,000.00 | Cancelled |
| Ferry Street  | 3 | 4 | Installation of dropped Kerbs | £50,000.00 | Cancelled |
| Fieldgate Street Road Improvements  | 3 | 1 | Public realm improvements in the area behind East London Mosque to allow disability access | £250,000.00 | Cancelled |
| Improvements to walking and cycling routes | 3 | 1 | Improvements to walking/cycling routes from Buxton Street to Hanbury Street. | £200,000.00 | Cancelled |
| Improvements to Walking/Cycling Access - St Johns Park Area | 3 | 4 | Improve walking and cycling access /motor vehicle access restrictions.  | £250,000.00 | Cancelled |
| Installation of Cycle Storage/Hangars  | 3 | 3 | Installation of cycle storage facilities/bicycle hangars in specific locations around Limehouse /Poplar | £80,000.00 | Cancelled |
| Installation of Cycle Storage/Hangars\* | 3 | 1 | Installation of bicycle storage and hangars in several sites across LIF Area | £250,000.00 | Cancelled |
| Limehouse Cut Path Improvement  | 3 | 3 | Feasibility study for the Re-surfacing of the canal towpath to improve path for pedestrian and cyclist use including addressing water logging concerns. | £30,000.00 | Cancelled |
| National Cycle Route 1  | 3 | 4 | Improvements to the National Cycle Route 1. To include Feasibility Study  | £270,000.00 | Cancelled |
| Newcastle Draw Dock - Public Realm Improvements  | 3 | 4 | Public Realm improvements, including greening of area. | £100,000.00 | Cancelled |
| Public Realm Improvements - Corner Hackney Road/Columbia Road  | 2 | 1 | Improvements to open space located on the corner Hackney Rd/Columbia Road to reduce ASB | £100,000.00 | Cancelled |
| Redchurch Street - Enhancement to Public Realm | 3 | 1 | Superficial enhancement of public realm to improve pedestrian access to shopping environment. To include feasibility study. | £130,000.00 | Cancelled |
| Saunders Ness Road - Pedestrian and Cycle Path Improvements  | 3 | 4 | Walking and Cycle path improvements.  | £200,000.00 | Cancelled |
| Stewart Street - Pedestrian Access to Riverfront | 3 | 4 | Pavement improvements leading to Riverfront  | £100,000.00 | Cancelled |
| Stinkhouse Bridge improvement | 3 | 3 | Re-painting of ground bridge elements (parapet beams, carriageway beams, etc), and footway re-surfacing  | £250,000.00 | Cancelled |
| Traffic Calming - MastMaker Road | 3 | 4 | Traffic calming and speed reduction measures | £100,000.00 | Cancelled |
| Traffic Calming on Manchester Road/East Ferry Road/Casillis Road | 3 | 4 | Traffic calming and speed reduction measures. | £250,000.00 | Cancelled |
| Traffic Calming on Westferry Road | 3 | 4 | Feasibility study to consider options for addressing concerns around road safety & concept design for the proposed cycle route 5. | £50,000.00 | Cancelled |
| Upgrades to walking routes Brick Lane area  | 3 | 1 | To be included in the pedestrianisation scheme in Brick Lane | £250,000.00 | Cancelled |
| Upper North Street Traffic Calming  | 3 | 3 | Delivery of speed reduction measures. To include feasibility study  | £250,000.00 | Cancelled |
| Willis Street improvement  | 3 | 3 | Improvements to pedestrian walkways at Wills Street/Hay Currie Street junction | £100,000.00 | Cancelled |
| Street Greening - A1206 | 3 | 4 | Street Trees/Greening along A1206 to address pollution  | £100,000.00 | Cancelled |
| Youth Outreach Programme (LIF 2) | 2 | 1 | Delivery of youth programme to reduce youth ASB around the LIF area | £200,000.00 | Cancelled |
| Youth Outreach Programme (LIF 3) | 3 | 1, 3, 4 | Delivery of youth programme to reduce youth ASB around the LIF area | £500,000.00 | Cancelled |
| **Total** |  |  |  | **£16,929,883** |  |